Glossary:

MVP: minimal viable product
 ARTA: shorthand for the risk mitigation strategies
 PSI: potentially shippable increment
 Feature: same as backlog item
 Product backlog item: a planned feature
 Sprint backlog item: a feature being worked on in a past or current sprint
 DoD: definition of done: a measure of implementation quality has all the features previously agreed upon been implemented + tested + are they working without errors.
 Skateboard: Proof of concept version demonstrating viability of a complete project.
 Wheel: Proof of concept of a (small) part of the project, parts of which are thus unimplemented. This must be individually testable and runnable.
 CR: code review
 RA: risk assesment
 RMP: Risk mitigation plan

Capstone Assignment 1

Submit this form as a MS Word docx file to Amathuba.
 Also check it in to your Gitlab repo as a MS word docx file, so that team members, tutors, and clients have access to it.

| Initial project plan [10% of total mark] Do not edit this document after submission to Amathuba |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Project name: | ResolutionVis - ResVis |  |  |  |  |
| Team nickname | RezViz.apk |  |  |  |  |
| Team names (first/last) | Blessing Baloyi |  | Brian Tshuma |  | Lehloma Moloi |
| Student numbers | blyble001 |  | tshbri009 |  | MLXLEH008 |
| Project description 1 or 2 lines | A web-based educational tool designed to visualize resolution for understanding the concept of inference in formal logic and automated theorem proving. |  |  |  |  |
| Planned programming language(s) | Python, Javascript/Typescript with react React |  |  |  |  |
| Git url | https://gitlab.cs.uct.ac.za/blyble001/resviziz · GitLab |  |  |  |  |
| Sprint length | 2 weeks |  |  |  |  |
| Describe non-backlog/non-coding work (filling in forms is not 'work') |  |  |  |  |  |
| Work item 1 | Repository Infrastructure & Development Setup |  |  |  |  |
| Person responsible | Blessing Baloyi |  |  |  |  |
| Initialize the GitLab repository structure (frontend/backend sub-directories), establish branch protection policies, configure linting (Flake8/ESLint), set up Docker containers, and establish continuous integration (CI) test runners. |  |  |  |  |  |
| Work item 2 | Domain-Specific Language (DSL) and API Architecture Specification |  |  |  |  |
| Person responsible | Lehloma Moloi |  |  |  |  |
| Define and document the DSL syntax for logical formula input and publish an API schema contract between the Python engine and the React client. |  |  |  |  |  |
| Work item 3 | UI/UX Wireframing and Design system |  |  |  |  |
| Person responsible | Brian Tshuma |  |  |  |  |
| Create interactive wireframes explaining the formula input dashboard, interactive variable annotation table, and step-by-step tree/graph resolution visualizer layouts. |  |  |  |  |  |
| Risk analysis |  |  |  |  |  |
| Describe Risk 1 | Team member is unavailable due to illness, etc. do not remove or alter this risk. |  |  |  |  |
| Likelihood | Unlikely | Impact |  | Very high |  |
| ARTA strategy | Accept |  |  |  |  |
| Mitigations | Continue working and distribute the workload equally between the team members. |  |  |  |  |
| Describe Risk 2 | Miscommunication between the client and the project team resulting in capturing misinformation. |  |  |  |  |
| Likelihood | Likely | Impact |  | high |  |
| ARTA strategy | Reduce |  |  |  |  |
| Mitigations | Have regular meetings with client and team members to clarify requirements and project scope. Develop a prototype demo to show to the client to get feedback whether they accept it. |  |  |  |  |
| Describe Risk 3 | Project and problem complexity |  |  |  |  |
| Likelihood | Likely | Impact |  | High |  |
| ARTA strategy | Reduce |  |  |  |  |
| Mitigations | Avoid adding unnecessary features and too many features that would cause the project to be long and hard. |  |  |  |  |
| Describe Risk 4 | Technical knowledge gaps and steep learning curve. |  |  |  |  |
| Likelihood | Likely | Impact |  | high |  |
| ARTA strategy | Avoid |  |  |  |  |
| Mitigations | Utilize proven, well-documented Python libraries for web API serving (FastAPI) and React UI components, pair experienced team members with non-experienced ones to bridge the gap. |  |  |  |  |
| Describe Risk 5 | Security vulnerabilities introduced via web API endpoints |  |  |  |  |
| Likelihood | Unlikely | Impact |  | High |  |
| ARTA strategy | Reduce |  |  |  |  |
| Mitigations | validate all incoming DSL strings strictly at the API gateway layer |  |  |  |  |
| Project backlog items |  |  |  |  |  |
| Add as many backlog items as needed |  |  |  |  |  |
| Backlog item 1 |  |  |  |  |  |
| Name | Expression lexer |  |  |  |  |
| Description | Breaks the user’s raw text (Logical formulas) into meaningful pieces called tokens. |  |  |  |  |
| Priority | High |  |  |  |  |
| Main developer | Brian |  |  |  |  |
| Estimated time | 2 weeks |  |  |  |  |
| Acceptance criteria (DoD): |  |  |  |  |  |
| Functionality | Accepts raw string inputs and yields an ordered sequence of typed token objects. Raises explicit token errors for illegal characters. |  |  |  |  |
| Test cases | Unit tests validating standard propositional operators, whitespace handling, nested parentheses, and illegal character rejection. |  |  |  |  |
| Client remarks |  |  |  |  |  |
| Approved by client | signature |  |  |  |  |
| Backlog item 2 |  |  |  |  |  |
| Name | Abstract Syntax Tree PArser |  |  |  |  |
| Description | Converts the tokens into AST from the parser, determining how the tokens are related. |  |  |  |  |
| Priority | High |  |  |  |  |
| Main developer | Lehloma Moloi |  |  |  |  |
| Estimated time | 2 weeks |  |  |  |  |
| Acceptance criteria (DoD): |  |  |  |  |  |
| Functionality | Constructs a validated AST object tree from a stream of tokens; produces descriptive syntax error messages indicating exact token locations upon failure. |  |  |  |  |
| Test cases | Automated unit tests checking operator precedence enforcement and malformed syntax recovery. |  |  |  |  |
| Client remarks |  |  |  |  |  |
| Approved by client | signature |  |  |  |  |
| Backlog item 3 |  |  |  |  |  |
| Name | Conjunction Normal Form converter(CNF) |  |  |  |  |
| Description | Transforms arbitrary formulas into CNF |  |  |  |  |
| Priority | High |  |  |  |  |
| Main developer | Lehloma Moloi |  |  |  |  |
| Estimated time | 2 weeks |  |  |  |  |
| Acceptance criteria (DoD): |  |  |  |  |  |
| Functionality | equentially eliminates implications/equivalence, pushes negation inward using De Morgan’s laws, and distributes disjunctions over conjunctions. |  |  |  |  |
| Test cases | Unit tests comparing outputs against verified truth tables across complex conditional logic statements. |  |  |  |  |
| Client remarks |  |  |  |  |  |
| Approved by client | signature |  |  |  |  |

| Backlog item 4 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Name | Clauses representation |  |  |  |  |
| Description | It takes CNF and turns them into clauses |  |  |  |  |
| Priority | High |  |  |  |  |
| Main developer | Blessing Baloyi |  |  |  |  |
| Estimated time | 2 weeks |  |  |  |  |
| Acceptance criteria (DoD): |  |  |  |  |  |
| Functionality | Splits CNF conjunctions into set representations of literals. |  |  |  |  |
| Test cases | Unit test suite verifying literal set generation and duplicate clause removal. |  |  |  |  |
| Client remarks |  |  |  |  |  |
| Approved by client | signature |  |  |  |  |
| Backlog item 5 |  |  |  |  |  |
| Name | Resolution algorithm |  |  |  |  |
| Description | It searches through the clauses and tries to derive a contradiction, takes the clauses and repeatedly tries to resolve pairs of clauses. |  |  |  |  |
| Priority | High |  |  |  |  |
| Main developer | Blessing Baloyi |  |  |  |  |
| Estimated time | 2 weeks |  |  |  |  |
| Acceptance criteria (DoD): |  |  |  |  |  |
| Functionality | Resolves target goal clauses and terminates when contradiction is found or no new clauses can be derived; produces an ordered step trace log. |  |  |  |  |
| Test cases | Integration tests verifying proof of contradiction on unsatisfiable clause sets, satisfiability detection on valid sets, and execution loop bounds. |  |  |  |  |
| Client remarks |  |  |  |  |  |
| Approved by client | signature |  |  |  |  |
| Add more backlog items as needed. A backlog item must always be completable in a single sprint. Remember: these are all backlog items for the entire project. During the project new items may be added or removed as needed, but only in consultation with the client! |  |  |  |  |  |

| Backlog item 6 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Name | Pipeline services |  |  |  |  |
| Description | Services put everything ( lexer, parser, clauses, and resolution) together, it is essentially an orchestrator. Coordinates all components and produces one complete output. |  |  |  |  |
| Priority | Medium |  |  |  |  |
| Main developer | Lehloma Moloi |  |  |  |  |
| Estimated time | 2 weeks |  |  |  |  |
| Acceptance criteria (DoD): |  |  |  |  |  |
| Functionality | Single-invocation Python service taking raw input strings and returning a unified JSON execution payload containing AST, CNF, clause sets, and resolution step logs. |  |  |  |  |
| Test cases | End-to-end integration tests confirming seamless data flow through all pipeline stages with standard status reporting. |  |  |  |  |
| Client remarks |  |  |  |  |  |
| Approved by client | signature |  |  |  |  |
| Backlog item 7 |  |  |  |  |  |
| Name | Resolution Visualization |  |  |  |  |
| Description | Step by step proof graph that shows how clauses are combined step by step using resolution. It highlights the selected clauses, resolution literals, and newly generated clauses. It ultimately shows whether an empty clause is reached, proving the formula is unsatisfiable otherwise not.. |  |  |  |  |
| Priority | High |  |  |  |  |
| Main developer | Brian Tshuma |  |  |  |  |
| Estimated time | 2 weeks |  |  |  |  |
| Acceptance criteria (DoD): |  |  |  |  |  |
| Functionality | Renders a tree/graph structure of clause derivations; provides playback controls (Play, Pause, Step Next, Step Back); displays proposition annotations in hover tooltips. |  |  |  |  |
| Test cases | Front-end rendering tests, verifying step navigation, graph node highlighting, and complete proof tree rendering. |  |  |  |  |
| Client remarks |  |  |  |  |  |
| Approved by client | signature |  |  |  |  |
| Backlog item 8 |  |  |  |  |  |
| Name | Rest API (Backend) |  |  |  |  |
| Description | Implements FastAPI/Flask web server endpoints exposing backend pipeline services over HTTP REST JSON contracts. |  |  |  |  |
| Priority | High |  |  |  |  |
| Main developer | Blessing Baloyi |  |  |  |  |
| Estimated time | 2 weeks |  |  |  |  |
| Acceptance criteria (DoD): |  |  |  |  |  |
| Functionality | Endpoints accept HTTP POST requests, validate JSON schemas, return HTTP codes, and handles CORS headers. |  |  |  |  |
| Test cases | API route testing via PyTest asserting payload structures, invalid request handling, and response timing latency. |  |  |  |  |
| Client remarks |  |  |  |  |  |
| Approved by client | signature |  |  |  |  |
| Backlog item 9 |  |  |  |  |  |
| Name | Frontend (Web user interface) |  |  |  |  |
| Description | Web frontend interface allowing users to type DSL logic formulas and assign plain-English annotations to variable propositions. |  |  |  |  |
| Priority | High |  |  |  |  |
| Main developer | Brian Tshuma |  |  |  |  |
| Estimated time | 2 weeks |  |  |  |  |
| Acceptance criteria (DoD): |  |  |  |  |  |
| Functionality | Interactive formula text area with real-time syntax validation highlights, alongside a dynamic mapping table allowing users to enter natural language descriptions for variables |  |  |  |  |
| Test cases | React component unit tests ensuring input binding, variable auto-detection, annotation table creation, and API dispatch. |  |  |  |  |
| Client remarks |  |  |  |  |  |
| Approved by client | signature |  |  |  |  |

| GenAI declaration |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Did you use GenAI | Yes |  |  |  |  |
| Describe use | Utilized as formatting and structural assistance tools and aided in perfecting test cases for our backlogs. |  |  |  |  |
| Add any diagrams or analysis as requested by your client e.g.: entity-relationship diagram for a database application or: data flow diagram for a data-oriented-application |  |  |  |  |  |
| Add any citations as needed |  |  |  |  |  |